# Permission, Persona, and Navigation Model

Meeting preread for aligning how LFX One decides where users can go, what they see, and what they can do.

Tracking epic: LFXV2-1654 - https://linuxfoundation.atlassian.net/browse/LFXV2-1654

# How to Read This

This document is meant to drive one team conversation:

1. Agree on the product/security contract.

2. Confirm where the current code already follows that contract.

3. Decide what work belongs under the epic.

4. Sequence the remaining implementation work by risk and priority.

# Purpose

This preread proposes a clear separation between access, experience, and authority. The goal is to make the product easier to reason about and to keep persona-driven UX from accidentally becoming authorization logic.

The simplest way to state the model:

View permission decides where the user can go.
Persona/role decides what the user sees there.
Manage/write permission decides what the user can do there.

# Core Contract

| Decision | Source of Truth | Meaning |
| --- | --- | --- |
| Where can I go? | View permission | Foundation/Project selector eligibility. |
| What do I see there? | Persona / role | Sidebar links, page sections, dashboard variants, content shape. |
| What can I do? | Manage / write permission | Create, edit, delete, configure, invite, assign, administer. |

# Decision Boundaries

## 1. Context Selector: Where Can I Go?

Foundation and Project selector eligibility should be based on view permission.

If a context appears in the selector, the user should be allowed to enter that context.

Persona may narrow or prioritize the experience, but it should not be the authority for selector eligibility.

## 2. Sidebar and Page Content: What Do I See There?

Once inside a view-permitted context, persona/role should shape navigation links, page sections, dashboards, tabs, cards, metrics, and content variants.

This is where Executive Director, Board Member, Maintainer, Contributor, and committee roles can create different product experiences.

## 3. Actions and Routes: What Can I Do?

Create, edit, delete, configure, invite, assign, permission management, and admin operations should require manage/write permission.

Buttons should be hidden or disabled, direct routes should be guarded, and backend/downstream authorization should remain authoritative.

# Default Foundation and Project Selection

Defaulting should happen only after the selector candidate list has already been filtered by view permission.

| Step | Foundation Lens | Project Lens |
| --- | --- | --- |
| 1 | Keep existing selected foundation if still view-permitted. | Keep existing selected project if still view-permitted. |
| 2 | Choose Executive Director foundation if view-permitted. | Choose Maintainer project if view-permitted. |
| 3 | Choose Board Member foundation if view-permitted. | Choose Contributor project if view-permitted. |
| 4 | Choose first view-permitted foundation in stable order. | Choose first view-permitted project in stable order. |

# Implementation Priority

Priority 1:
Make Foundation/Project selector eligibility explicitly view-permission scoped.

Candidate contexts + view permission check = selector items

# Current Code Status

Verified against origin/main on May 6, 2026.

| Area | Target behavior | Current status | What is done | What still needs to be done |
| --- | --- | --- | --- | --- |
| Foundation/Project selector | Show only contexts where the user has view permission. | Partially aligned. | The server navigation service now sources selector items through the query/resource API using the user's bearer token. If that upstream API enforces viewer access, the selector is effectively view-permission scoped. | Confirm and document the upstream contract. If the BFF must own this explicitly, add a batch viewer access check before returning selector items, including selected-item injection. |
| Default Foundation/Project selection | Default only from view-permitted contexts, then use persona priority. | Mostly aligned. | The frontend keeps the existing selected context if still present, then chooses by persona priority, then falls back to the first returned item. Foundation and project priorities are separated. | Keep this logic, but make the dependency clear: persona priority should only run after the candidate list has already been filtered by view permission. Add focused tests for multiple-foundation and multiple-project users. |
| Lens availability | Show available lenses based on the user's valid product context and persona. | Partially aligned. | Lens availability is persona/root-writer based today. Me and Organization are always available; Foundation and Project lenses depend on board/project persona or root writer. | Decide whether Foundation/Project lens buttons should also require at least one view-permitted Foundation/Project candidate. If yes, wire lens availability to selector/context availability without coupling it to page content rules. |
| Sidebar links | Decide visible links by persona/role once the user is inside a valid context. | Mostly aligned. | Sidebar content is lens/persona driven. For example, Foundation Health Metrics is Executive Director only, and Project navigation changes for board-scoped versus project-scoped personas. | Document the persona-to-link matrix and add regression tests. Keep sidebar visibility separate from action authorization. Review data-driven exceptions such as the Foundation Projects link. |
| Page content | Shape dashboards, sections, cards, tabs, and metrics by persona. | Partially aligned. | Some content variants already use persona and lens-specific logic. | Create an explicit page-content matrix for key personas: Executive Director, Board Member, Maintainer, Contributor, committee roles. Add tests for high-risk pages. |
| Quick links and create buttons | Show write/manage actions only when the user can perform them. | Mostly aligned for common dashboard actions. | Many quick links and dashboard create actions are gated by canWrite() or writer. | Audit all action surfaces so buttons, menus, empty states, and inline actions consistently use manage/write permission. |
| Direct create/edit routes | Prevent navigation to write flows without manage/write permission. | Gap remains. | A writer guard exists. | Wire create/edit/admin routes through manage/write guards, not only authGuard. This includes committees, meetings, mailing lists, votes, surveys, settings/admin flows, and any new management routes. |
| Settings and permission management | Admin actions require manage/write/admin authority. | Gap remains. | Settings screens exist and route through authentication. | Gate actions such as Add User, role update, and removal by manage/write/admin permission. Hide or disable UI affordances and protect direct routes/API calls. |
| Backend/downstream authorization | Backend remains authoritative even if UI hides something. | Needs confirmation per surface. | Several services enrich resources with writer/organizer flags through access-check patterns. | Confirm downstream APIs reject unauthorized writes. UI guards should improve UX, not become the only enforcement layer. |

# Proposed Work Plan and Estimate

All work below rolls up to epic LFXV2-1654.

| Jira | Priority | Current Jira status | Work item | Why it matters | Estimated effort |
| --- | --- | --- | --- | --- | --- |
| LFXV2-1655 | P0 | Backlog | Confirm Foundation/Project selector permission contract with query/resource API owners. | This decides whether the BFF can rely on upstream filtering or must explicitly check viewer. | 0.5 day |
| LFXV2-1656 | P1 | Backlog | Add explicit viewer check to Foundation/Project selector in BFF. | Makes "where can I go" locally testable and prevents persona from acting as access control. | 1-2 days |
| LFXV2-1657 | P1 | Backlog | Add tests for default Foundation/Project selection. | Protects the highest-priority flow: multiple contexts, persona priority, and fallback behavior. | 1 day |
| LFXV2-1658 | P1 | Backlog | Wire manage/write guard to direct create/edit/admin routes. | Hidden buttons are not enough; direct URLs must be protected. | 1-2 days |
| LFXV2-1659 | P1 | Backlog | Gate Settings and permission-management admin actions by manage/write/admin. | These are high-impact admin operations and should not be visible or executable without authority. | 1 day |
| LFXV2-1660 | P2 | Backlog | Document persona-to-sidebar and persona-to-page-content matrix. | Gives product, architecture, and engineering one shared contract for "what I see." | 0.5-1 day |
| LFXV2-1661 | P2 | Backlog | Add persona/navigation regression tests for sidebar and key page content. | Prevents future accidental coupling between persona visibility and permission authority. | 1-2 days |
| LFXV2-1662 | P2 | Backlog | Review backend write enforcement per managed domain. | Confirms UI guards are UX helpers, not the only security control. | 1 day |

# Known Follow-Up Areas

Confirm whether upstream query/resource APIs already enforce view permission; if not, add explicit batch view checks.

Keep persona/lens logic for sidebar and page composition, but avoid using persona as action authority.

Guard direct create/edit/admin routes with manage/write permission, not only hidden buttons.

Gate Permissions page admin actions such as Add User, role update, and removal by manage/write permission.

# Meeting Ask

Can we agree on this contract?

Context selector eligibility -> view permission
Sidebar/page/content visibility -> persona/role
Action authority -> manage/write permission